LEADS NEXT GEN CENTRE — MSRUAS

Website Launch Checklist

Document 9 of 10  ·  March 2026  ·  Complete before going live

This checklist must be completed in full before flipping the site to public. Work backwards from your launch date — allow at least 2 weeks for testing.

PHASE 1 — Code Complete (2 Weeks Before Launch)

1.1 All Pages Built & Functional

[ ]  Home page: hero, icon cards, events preview, join CTA  →  Dev Lead

[ ]  About page: story, team, journey stepper, progress bars  →  Dev Lead

[ ]  Events page: masonry gallery, filter tabs, upcoming section  →  Dev Lead

[ ]  BLS page: starfield hero, speakers, testimonial carousel, register  →  Dev Lead

[ ]  Join Us page: journey steps, benefits list, join form  →  Dev Lead

[ ]  Contact page: form, info column, map accent  →  Dev Lead

[ ]  All 404 and error pages styled with LEADS branding  →  Dev Lead

1.2 Animations & Interactions

[ ]  Preloader spins and fades correctly on first load  →  Dev Lead

[ ]  Scroll reveal triggers on all .reveal elements across all pages  →  Dev Lead

[ ]  Hero floating shapes animate on Home and BLS pages  →  Dev Lead

[ ]  Arc ring pulse works on Home hero  →  Dev Lead

[ ]  tsParticles starfield loads on BLS page (desktop: 60, mobile: 25)  →  Dev Lead

[ ]  Events background colour shift triggers on section entry  →  Dev Lead

[ ]  Testimonial carousel auto-advances and dot nav works  →  Dev Lead

[ ]  Masonry gallery filter tabs work without reload  →  Dev Lead

[ ]  Progress bars animate on scroll entry (About + Join Us)  →  Dev Lead

[ ]  prefers-reduced-motion disables all animations  →  Dev Lead

1.3 Dark Mode

[ ]  Toggle button switches theme and label correctly  →  Dev Lead

[ ]  localStorage persists theme choice across sessions  →  Dev Lead

[ ]  All pages render correctly in dark mode (no broken colours)  →  Dev Lead

[ ]  Forms, nav, footer, cards all dark-mode tested  →  Dev Lead

1.4 Forms

[ ]  Join Us form: all required fields validate (React Hook Form + Zod)  →  Dev Lead

[ ]  Contact form: all required fields validate  →  Dev Lead

[ ]  Form submissions save to Supabase join_requests / contacts table  →  Dev Lead

[ ]  Resend sends email notification to LEADS inbox on every submission  →  Dev Lead

[ ]  Success message shown to user after submission  →  Dev Lead

[ ]  Error handling: user sees helpful message if submission fails  →  Dev Lead

PHASE 2 — Content & Assets (10 Days Before)

2.1 Copy

[ ]  All 6 pages: headlines, body copy, CTAs filled (from Content-LEADS.docx)  →  Content Lead

[ ]  All placeholder text [BRACKETS] replaced with real content  →  Content Lead

[ ]  Member count in social proof hero updated to current figure  →  Content Lead

[ ]  BLS 2025 date, venue, speaker names confirmed and filled in  →  Content Lead

[ ]  Contact page: phone, email, address, office hours updated  →  Content Lead

[ ]  Join Us form: programme options match current active programmes  →  Dev / Content

2.2 Images & Media

[ ]  LEADS logo (white + colour versions) uploaded to public/images/  →  Design Lead

[ ]  Home hero: real LEADS event/group photo replacing placeholder gradient  →  Design Lead

[ ]  Events masonry: minimum 6 real event photos uploaded to Supabase storage  →  Design Lead

[ ]  BLS page: speaker headshots and event banner uploaded  →  Design Lead

[ ]  About page: team/leadership photos uploaded  →  Design Lead

[ ]  All images: next/image with width, height, alt text set  →  Dev Lead

[ ]  OG image (1200x630) created for social previews  →  Design Lead

[ ]  Favicon: 32x32, 180x180 Apple touch icon created  →  Design Lead

2.3 Testimonials

[ ]  Minimum 3 real testimonials entered in Supabase testimonials table  →  Content Lead

[ ]  Each testimonial: name, role, quote, avatar/initials, rating filled  →  Content Lead

[ ]  Testimonials approved by the quoted members before publishing  →  Content Lead

Placeholder quotes in the design doc must NOT go live. Replace them all.

PHASE 3 — SEO & Analytics (7 Days Before)

3.1 SEO

[ ]  All 6 pages: unique <title> tag set (from Content-LEADS.docx)  →  Dev Lead

[ ]  All 6 pages: meta description set (max 160 chars each)  →  Dev Lead

[ ]  OG tags: og:title, og:description, og:image set per page  →  Dev Lead

[ ]  Canonical URLs set on all pages  →  Dev Lead

[ ]  /sitemap.xml generated and accessible  →  Dev Lead

[ ]  /robots.txt created (allow all, point to sitemap)  →  Dev Lead

[ ]  Google Search Console: domain verified, sitemap submitted  →  Analytics Lead

3.2 Analytics

[ ]  Google Tag Manager container ID added to env: NEXT_PUBLIC_GTM_ID  →  Analytics Lead

[ ]  GA4 measurement ID configured in GTM  →  Analytics Lead

[ ]  Hotjar site ID added to env: NEXT_PUBLIC_HOTJAR_ID  →  Analytics Lead

[ ]  GTM preview mode: confirm pageview fires on all 6 pages  →  Analytics Lead

[ ]  GTM: form_submit event fires on Join Us and Contact forms  →  Analytics Lead

[ ]  GTM: cta_click event fires on all CTA buttons  →  Analytics Lead

[ ]  GA4 real-time report: test visit shows in dashboard  →  Analytics Lead

[ ]  UTM campaign links created for launch social posts  →  Analytics Lead

PHASE 4 — Technical QA (5 Days Before)

4.1 Cross-Device Testing

[ ]  Desktop Chrome, Firefox, Safari — all pages functional  →  Dev Lead

[ ]  Mobile Chrome Android — all pages and forms work  →  Dev Lead

[ ]  Mobile Safari iOS — all pages and forms work  →  Dev Lead

[ ]  Tablet layout (768px breakpoint) — no broken grids  →  Dev Lead

[ ]  4-col icon cards collapse to 2-col at 900px, 1-col at 600px  →  Dev Lead

[ ]  Masonry grid collapses to 2-col at 700px  →  Dev Lead

[ ]  Navigation hamburger menu works on mobile  →  Dev Lead

4.2 Performance

[ ]  Lighthouse score > 90 on Home, Events, BLS pages  →  Dev Lead

[ ]  LCP < 2.5s on all pages (measured in Chrome DevTools)  →  Dev Lead

[ ]  No console errors on any page  →  Dev Lead

[ ]  tsParticles: confirm max particles enforced on mobile  →  Dev Lead

[ ]  next/image: no layout shift (CLS < 0.1)  →  Dev Lead

4.3 Accessibility

[ ]  All interactive elements reachable by Tab key  →  Dev Lead

[ ]  Focus rings visible on all buttons, links, inputs  →  Dev Lead

[ ]  Form error messages announced by screen reader (aria-live)  →  Dev Lead

[ ]  All images have descriptive alt text  →  Dev Lead

[ ]  Colour contrast: run axe DevTools on all pages, zero critical errors  →  Dev Lead

PHASE 5 — Infrastructure (3 Days Before)

5.1 Environment & Deployment

[ ]  All production env variables added in Vercel project settings  →  Dev Lead

[ ]  Supabase production project (not local dev) connected  →  Dev Lead

[ ]  Supabase Row Level Security policies reviewed  →  Dev Lead

[ ]  Database migrations applied to production: supabase db push  →  Dev Lead

[ ]  Custom domain (leadsmsruas.in or chosen domain) configured in Vercel  →  Dev Lead

[ ]  SSL certificate active on custom domain  →  Dev Lead

[ ]  www redirect configured (www → root or vice versa)  →  Dev Lead

[ ]  Production Vercel deploy succeeds with zero build errors  →  Dev Lead

5.2 Security

[ ]  SUPABASE_SERVICE_ROLE_KEY never exposed to client side  →  Dev Lead

[ ]  API routes: rate limiting considered (Vercel edge config)  →  Dev Lead

[ ]  Form spam protection: honeypot field or CAPTCHA on join/contact forms  →  Dev Lead

[ ]  .env.local NOT committed to GitHub (.gitignore verified)  →  Dev Lead

PHASE 6 — Pre-Launch Day (24 Hours Before)

6.1 Final Checks

[ ]  Full read-through of all 6 pages for typos and broken links  →  Content Lead

[ ]  All external links (MSRUAS website, Instagram, LinkedIn) open correctly  →  Content Lead

[ ]  Test all forms end-to-end in production environment  →  Dev Lead

[ ]  Confirm Resend is sending to correct LEADS email inbox  →  Dev Lead

[ ]  Confirm Supabase submissions are saving correctly  →  Dev Lead

6.2 Social Media Ready

[ ]  4 launch-day social posts designed and scheduled  →  Social Lead

[ ]  Instagram bio link updated to leadsmsruas.in  →  Social Lead

[ ]  LinkedIn page website URL updated  →  Social Lead

[ ]  WhatsApp broadcast message drafted and approved  →  Social Lead

[ ]  Launch Stories (3–5 slides) ready in drafts  →  Social Lead

PHASE 7 — Launch Day

[ ]  Remove any maintenance/coming-soon page or flag  →  Dev Lead

[ ]  Confirm production URL is live and loading correctly  →  Dev Lead

[ ]  Post launch announcement on Instagram  →  Social Lead

[ ]  Post launch announcement on LinkedIn  →  Social Lead

[ ]  Send WhatsApp broadcast to LEADS member list  →  Social Lead

[ ]  Inform MSRUAS faculty/admin of new website  →  LEADS Head

[ ]  Monitor GA4 real-time for first 2 hours  →  Analytics Lead

[ ]  Monitor Hotjar heatmap for first session recordings  →  Analytics Lead

[ ]  Check Supabase for first real form submissions  →  Dev Lead

[ ]  Celebrate! 🎉  →  Everyone

PHASE 8 — Post-Launch Watch (72 Hours After)

[ ]  Check Vercel deployment logs — no runtime errors  →  Dev Lead

[ ]  Check Supabase logs — no database errors  →  Dev Lead

[ ]  Review GA4: bounce rate, session duration, top pages  →  Analytics Lead

[ ]  Review first Hotjar recordings — note any UX confusion points  →  Analytics Lead

[ ]  Fix any critical bugs found within 24 hours  →  Dev Lead

[ ]  Collect team feedback — what went well, what to improve  →  LEADS Head

Full post-launch maintenance schedule is in Maintenance-LEADS.docx (Document 10 of 10).

END OF DOCUMENT  ·  Launch Checklist  ·  LEADS Next Gen Centre — MSRUAS